## Oct 31, 2023 1:00 PM | Scrum - Team Meeting

**Meeting Notetaker**: [Samson Cournane](mailto:samson.cournane@maine.edu)

**Attendees**: [Samson Cournane](mailto:samson.cournane@maine.edu)[Kevin Menenello](mailto:kevin.menenello@maine.edu)[Sam Minor](mailto:samuel.minor@maine.edu)[Andrew Bement](mailto:andrew.bement@maine.edu)

**Agenda**:

1. Rose - Bud - Thorn
2. Disappearing Designers
3. Scrum (Lead by Sam)

* [Kevin Menenello](mailto:kevin.menenello@maine.edu): New Version of the App
* [Samson Cournane](mailto:samson.cournane@maine.edu): SRS Document
* [Sam Minor](mailto:samuel.minor@maine.edu): Architectural Design and Sequence Diagrams

1. Developer Assistance for New Version of the App

**Notetaker Notes and Action Items for the Team**

https://docs.google.com/document/d/1K5E1hKohE3PsnDDvZixFrhsasRAA\_9pnca1mdCQwOeE/edit

**Notes**

* Andrew requested extension and designers are currently MIA
* Only feedback for Use Case Descriptions
* “New Versions of the App” is almost complete
* SRS Document ready for review
* OpenAI as a bot for app help instructions?

**Tasks**

* Ask Dr. Greg for ALL of the team feedback from Deliverable
  + The only thing that has feedback is the Use Case Descriptions
  + Ask for clarification on all other Deliverable 2 documents
* When can we get the designers together to get their video capture of the code running, will they be at the Thursday meeting?
* [Samson Cournane](mailto:samson.cournane@maine.edu)is going to jump into the code and start working on the user interface with Bootstrap
* [Emily Brule](mailto:emily.brule@maine.edu)[Tereza Holubcova](mailto:tereza.holubcova@maine.edu)RFP for a tentative logo for the product